## Slide 1
AUC 311 Safety App Project Charter
Version 1.0

## Slide 2
Purpose and Justification
The AUC 311 Safety App aims to enhance safety communication and community engagement within the Atlanta University Center (AUC). This initiative was prompted by the need for an efficient crisis response mechanism, highlighted by the recent natural disasters at Clark Atlanta University. The app will integrate features similar to WAZE for navigation and gamification, along with Neighborly for community communication, to provide real-time updates on safety, events, and resources like free food locations and meeting spots.
High-Level Requirements
Navigation and real-time reporting features.
Community interaction functionalities for safety, lost items, and event notifications.
Integration with AUC Police Department and ATL311 for issue reporting.
Gamification elements to encourage user engagement.

## Slide 3
High-Level Project Description
The app will serve as a comprehensive safety and community interaction tool, allowing users to:
Navigate across the AUC campuses.
Report and receive updates on safety issues and general announcements.
Participate in a rewards system, enhancing user interaction.
Stakeholders
AUC students and faculty
AUC Police Department
Blacks in Technology
The Hartford

## Slide 4: Success Criteria Risks 1. Functional app deployment by the projected launch date. 2. High engagement levels from the AUC community. 3. Positive feedback from users regarding app functionality and impact on campus safety and community interaction. Risks 1. Delays in development phases due to technical challenges. 2. Lower than anticipated user adoption and engagement. 3. Potential security vulnerabilities within the app.